AI FOR ALL, FROM INDIA

GOVERNMENT OF CHHATTISGARH

A Full-Stack Sovereign AI Programme

for Government, Citizens, and Education

A grand vision, delivered in modular phases

Theme 1 — AI for Government (G2G)    ·    Theme 2 — AI for Citizen Services (G2C)    ·    Theme 3 — AI for Education

Prepared by Sarvam · Axonwise Private Limited, Bengaluru

July 2026  |  Draft for Discussion  |  Indicative and subject to change

# Contents

1   The Vision3

2   The Sovereign Foundation: One Stack, Every Use Case3

3   Modular Architecture and Phasing5

4   AI for Government — Government to Government (G2G)6

5   AI for Citizen Services — Government to Citizen (G2C)9

6   AI for Education — Students, Teachers, and Universities12

7   Sovereignty, Deployment, and Governance13

8   Commercials15

9   Customer References20

10   Why Sarvam20

# 1  The Vision

Chhattisgarh — home to over 3 crore citizens across 33 districts, a large tribal population, and vast areas where the nearest government office is a long journey away — has both the need and the opportunity to become a leading state in applied AI. In a state this diverse, even modest improvements in how government serves and operates compound across crores of people, in Hindi and in Chhattisgarhi, from Raipur to the remotest gram panchayat.

The vision is a state that reasons in its own language: where every officer has a sovereign AI assistant that drafts, translates, analyses, and recalls the department's history on demand; and where every citizen can reach a government service, in Chhattisgarhi or Hindi, through a phone call or a WhatsApp message, around the clock, without needing English or a visit to an office. The same public-infrastructure approach that took Aadhaar, UPI, and DigiLocker to hundreds of millions can now be extended to AI — this time in the citizen's mother tongue.

The programme, in one sentence The Government sets the priorities and use cases. Sarvam supplies the sovereign AI models, the agentic platform, and the applications, running on sovereign infrastructure within India. The programme is built in independent modules, so the State can start small, prove value, and scale.

## Three themes

| Theme | Audience | What it delivers |
| --- | --- | --- |
| Theme 1 — AI for Government | G2G | A sovereign AI workspace for every officer (Indus), plus knowledge and data-digitisation platforms that turn the State's own records into searchable, conversational institutional memory. |
| Theme 2 — AI for Citizens | G2C | Population-scale citizen services in Hindi and Chhattisgarhi — voice and WhatsApp agents for grievance redressal, beneficiary outreach, maternal health, and public-service navigation. |
| Theme 3 — AI for Education | Students, teachers, universities | The same sovereign platform for classrooms — a syllabus-grounded tutor for students, planning tools for teachers, and research and skilling support for higher education. |

All three themes run on one shared sovereign foundation — the same Indic models, the same agentic platform, the same security and governance controls. Section 2 sets out that foundation; Section 3 explains the modular phasing; Sections 4 to 6 cover each theme in detail.

# 2  The Sovereign Foundation: One Stack, Every Use Case

All three themes run on one common stack. It is built from distinct layers, from sovereign infrastructure at the base to the officer- and citizen-facing applications at the top, with security and governance spanning the whole. The value comes from the layers working together — and from Sarvam building and owning the layers that matter most: the models, the agentic platform, and the applications.

| Layer | Role in the stack | Provided by |
| --- | --- | --- |
| Infrastructure & compute | Sovereign cloud, GPU, networking, and storage, hosted within India. | Bundled by Sarvam under SaaS; State-owned only for on-premises |
| Foundational models | Language, speech, vision, and translation models built for Indian languages and context. | Sarvam |
| Agentic platform | Plans and executes multi-step workflows, routes each request to the right model, enforces guardrails. | Sarvam |
| Data & integration | Connectors to departmental systems, identity, and LLMOps. | Sarvam |
| Application layer | Officer- and citizen-facing products that deliver outcomes in the citizen's own language. | Sarvam |
| Security & governance | Encryption, access control, audit trails, and responsible-AI controls, embedded at every layer. | Embedded throughout |

## Pillar 1 — Sovereign and Foundational Models

The solution is powered by Sarvam's own sovereign models, working alongside leading open-weight frontier models — all of which can run entirely within Indian territory. Sarvam has built the full model stack in India: data curation, tokenizer, architecture, pre-training, post-training, inference, speech, vision, and translation. Sarvam's flagship reasoning models (Sarvam 30B and 105B) are open-sourced under Apache 2.0, so hosting the models inside the State's own boundary remains available at any point; Section 8 prices it. For the first phase, Sarvam recommends the managed service on MeitY-empanelled infrastructure within India, which delivers the same sovereignty and residency without the State having to absorb hardware procurement and specialist operations.

| Model | Primary use |
| --- | --- |
| Sarvam 30B — efficient reasoning | Everyday drafting, summarisation, translation, and retrieval — the workhorse for most officer tasks. |
| Sarvam 105B — flagship reasoning | Complex reasoning, agentic workflows, and coding with think mode. |
| Saaras V3 — speech-to-text | Streaming recognition across 22 Indian languages; code-mixed support; automatic language detection and speaker diarization; sub-250ms latency. |
| Bulbul V3 — text-to-speech | Natural, expressive speech across 11 Indian languages; 6+ voices per language; control over pitch, speed, and style. |
| Sarvam Vision — OCR | Document digitisation and OCR across Indian scripts; layout-preserving extraction of text, tables, and forms. |
| Sarvam Translate / Mayura | Translation across 22 Indian languages, including colloquial and code-mixed text, preserving formatting. |

## Pillar 2 — Agentic Platform Layer

Models supply reasoning; the agentic platform turns that reasoning into reliable, accountable work. It plans and coordinates multi-step workflows, routes each query to the right model, manages memory across sessions, calls departmental systems, and enforces guardrails and human approvals before any consequential action. Every agent across the State routes through one platform, so logs, guardrails, and policy updates are applied once, centrally, rather than rebuilt in each department.

The platform is model-agnostic. Any open-weight or third-party model can be registered and routed to, per agent or per department, and any third-party speech engine can replace Saaras or Bulbul. Agent definitions, prompts, knowledge bases, and audit logs are held in open formats, belong to the State, and are portable at any time.

## Pillar 3 — Application Layer

The application layer turns the models and the platform into surfaces officers and citizens actually use. This is where the three themes live — Indus and the Knowledge and Data platforms for government, Samvaad voice and WhatsApp agents for citizens, and Indus for Education for classrooms — all drawing on the same Pillar 1 and Pillar 2 foundation.

# 3  Modular Architecture and Phasing

The programme is delivered as independent modules. Each module — an officer workspace, a citizen voice line, a document-digitisation drive — is a complete capability that delivers value on its own and can be deployed on its own. Modules can be switched on in phases, sequenced by the State's priorities and the outcomes it wants first. Every module reuses the same models, agentic platform, and security controls, so later modules build on the first rather than starting over.

## Indicative phasing

The phases below are illustrative and can be scoped up or down. A department may sit at a different phase from its neighbour under the same master contract.

| Phase | Modules activated | Outcome |
| --- | --- | --- |
| Phase 1 — Foundation & Quick Wins | Sovereign foundation stood up; Indus base workspace for 1–2 priority departments; one citizen voice/WhatsApp helpline; one document-digitisation pilot. | Working AI on the State's own data and citizens within weeks. |
| Phase 2 — Departmental Expansion | Indus rolled out to more departments; knowledge ingestion and dashboards; grievance redressal and beneficiary outreach at scale; data digitisation for land and scholarships. | AI embedded in the daily operations of multiple departments. |
| Phase 3 — State-wide Scale | State-wide Indus; citizen general-purpose assistant; agentic workflows; full G2C service coverage. | A common AI fabric across all departments and a single front door for citizens. |

THEME 1

# 4  AI for Government — Government to Government (G2G)

Officers spend a large part of the day moving information between systems — drafting notings in one file, looking up history in another, writing replies in Word, searching for old circulars, preparing briefs from scattered sources. Theme 1 gives the Government of Chhattisgarh a sovereign AI layer for its own people: a workspace for every officer, and the platforms that turn the State's own records into searchable, conversational institutional memory. Three modules make up this theme; each can be activated independently.

| Module | What it is | Typical first phase |
| --- | --- | --- |
| 4.1 Indus — AI Workspace for Officers | A sovereign AI productivity workspace every officer logs into. | Base subscription, 1–2 departments |
| 4.2 Knowledge Platform | Turns a department's document archives into voice/text Q&A with citations. | Ingest + search for one department |
| 4.3 Data Digitisation & Verification | Digitises handwritten records and verifies them against canonical sources. | Land records or scholarship pilot |

## 4.1 Indus — A Sovereign AI Workspace for Every Officer

Indus brings an officer's work into a single sovereign workspace, hosted in India and operated under Indian government rules. Inside it, an AI assistant reads the officer's files, recalls the department's history, drafts documents, analyses data, and produces ready-to-share material on demand. Every officer gets sovereign, secure access to AI, built and operated in India by Sarvam.

What the AI in Indus can do

- Research, drafting, and review. Deep research, drafting, translation, summarisation, and decision support across English, Hindi, Chhattisgarhi, and other Indian languages.

- Document understanding. Read and analyse PDFs, Word files, spreadsheets, scanned papers, and images, with high-accuracy OCR across Indian scripts.

- Ready-to-share outputs. Generate file notings, briefs, presentations, reports, and dashboards in the formats government uses.

- Data analysis without code. Upload an MIS download, scheme file, or budget statement and ask questions in plain language; get charts, comparisons, and exception analyses.

- Pre-built workflow skills. Common workflows such as drafting a file noting or responding to RTI applications come built in.

- Reasoning on the department's own knowledge. Where a department brings its files, circulars, and records into Indus, the agent answers from that knowledge with citations to source.

- Multi-channel access. Web, desktop, mobile, WhatsApp, voice, or embedded into government portals.

Three ways officers use Indus

Way 01 · Personal workspace. One screen to write notes, upload files, ask questions, get summaries, draft replies, prepare for meetings, and produce presentations. Once connected to email, calendar, and eOffice, it generates a personalised morning brief showing pending files, today's meetings with prep material, and threads awaiting reply.

Way 02 · Working as a team. For a scheme review, a procurement, or a policy exercise, officers create a project room where files, decisions, action items, meeting minutes, and the AI agents working alongside the team stay in one place. When someone is transferred, the project's history stays intact.

Way 03 · Tapping department memory. Every department holds two kinds of memory — the historical record (files, circulars, committee reports, scheme guidelines, court orders) and the live operational pulse (MIS systems, beneficiary databases, field reports). Indus connects to both and answers from the department's own memory, in plain language, with citations.

Across all three, the principle is the same: officers spend less time searching, compiling, and reformatting, and more of the day on work that needs their judgment. Indus does not replace the officer; it clears away the work around the officer.

Who Indus reaches — the officer seat ladder

Chhattisgarh employs roughly 2.9 lakh people across all cadres. About 1.8 lakh already use smartphones and messaging apps for official work, but only an estimated 12,000–17,000 use any generative-AI tool today, almost all of it on consumer platforms outside the State's control. The demand already exists; what is missing is a sovereign, auditable place to meet it. The seat ladder below is the commercial basis for Section 8.

| Cohort | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Ministers, MLAs, political executive | ~100 | ~100 | ~100 |
| IAS / IPS / IFS | 400 | 400 | 400 |
| Mid-level — SAS, Tehsildars, BDOs, DSPs | ~2,000 | ~12,000 | ~12,000 |
| Broad bureaucracy — clerical, field, health, teachers | — | — | ~12,500 |
| Indus licensed seats | ~2,500 | ~12,500 | ~25,000 |

These are indicative planning estimates, to be confirmed with the State at scoping.

How Sarvam delivers Indus — two tracks

Track One · The base platform. Sarvam operates the base Indus platform as a managed AI productivity layer. The base subscription includes everything needed to be productive from Day 1 — the home AI agent, pre-built skills (Noting & Drafting, RTI Response), document intelligence, artifact creation, multilingual voice interaction, project workspaces, secure data analysis, multi-channel access, standard integrations where APIs exist (eOffice, NIC email, calendar), ingestion of Chhattisgarh's public knowledge, and administrator controls with tamper-evident audit logs. Officers log in and use begins the same week. Priced per officer, per month.

Track Two · Department transformation. Sarvam places Forward Deployed Engineers inside a department to build the agents and integrations it needs — ingesting historical files, building custom workflow agents, integrating live MIS and scheme systems, and, for sensitive departments such as Home and Police, deploying air-gapped on the department's own hardware. Each engagement is scoped and priced with the department.

## 4.2 Knowledge Platform — Institutional Memory, Made Conversational

The Knowledge Platform turns a department's document archives into a conversational knowledge base. It ingests messy, unstructured documents — circulars, scheme guidelines, committee reports, court orders, and scanned or handwritten files — normalises them using Sarvam's vision and translation models, and makes them searchable and answerable by voice or text, in Hindi, Chhattisgarhi, and English, with citations to the source document. A non-technical user can upload a folder of circulars and demo policy search within an hour.

Use cases

- Legal and case-backlog assistant — helps legal and administrative departments classify, manage, and act on their case backlog.

- Frontline-worker assistant (e.g. ASHA) — puts institutional knowledge into the hands of field workers.

- Citizen public-services search — natural-language navigation of State-specific public services.

- Internal productivity co-pilot.

| Phase | What ships |
| --- | --- |
| Phase 1 — Ingest, Structure, Search | Ingestion pipeline (vision normalisation + Indic translation), interactive ontology creation, Kand voice/text Q&A over documents with citations. |
| Phase 2 — Dashboards & Drafting | Dynamic dashboards from document metadata, template-driven document drafting, and role-based access control. |

## 4.3 Data Digitisation and Verification — From Handwritten Records to Verified Data

This platform digitises handwritten and scanned government records and verifies the extracted data against canonical sources. It takes scanned documents — land records, mutation orders, scholarship and welfare forms — along with a few samples showing the fields to capture, then extracts the data through Sarvam's vision and Indic normalisation, with a human-in-the-loop review step. Where a reference source exists (revenue records, MIS databases), it checks each extracted field against it and flags mismatches for correction. It reuses the Knowledge Platform's ingestion pipeline, so the two are surfaces on shared infrastructure.

Use cases

- Land-record digitisation and mutation processing.

- Scholarship and welfare form digitisation.

- Beneficiary data verification.

| Phase | What ships |
| --- | --- |
| Phase 1 — Digitise, Extract, Review | Sample-based schema definition (annotate 3–5 documents), bulk extraction through vision + Indic normalisation, and a human-in-the-loop review UI. |
| Phase 2 — Verify Against Canonical Sources | Register reference datasets (revenue records, MIS databases); a configurable match-rule engine produces per-field verdicts (confirmed / mismatch / unverifiable), shown in a green-amber-red discrepancy dashboard. |

THEME 2

# 5  AI for Citizen Services — Government to Citizen (G2C)

Theme 2 is the citizen-facing half of the programme: population-scale services delivered in the citizen's own language and dialect, through the channels citizens already use — a phone call or a WhatsApp message. It is powered by Samvaad, Sarvam's conversational-agents platform, together with the beneficiary and verification platforms behind it. Chhattisgarh can activate whichever citizen service is the priority first.

## Samvaad — the citizen-facing delivery layer

| Attribute | Specification |
| --- | --- |
| Channels | Voice (inbound and outbound), WhatsApp, and web chat from a single unified platform. |
| Languages | 22 Indian languages with dialect and code-switching support, voice-in and voice-out for low-literacy citizens. Chhattisgarhi is handled reliably in practice; tuning on real Chhattisgarh audio is required before go-live — see §5.6. |
| Latency | Time-to-first-voice below 2 seconds (p95); sub-500ms end-to-end voice response. |
| Concurrency | Population-scale; demonstrated 1,000+ concurrent sessions across 10+ Indian languages with active tool calls. |
| Orchestration | Multi-agent execution across departmental workflows, with human handoff for anything sensitive. |
| Time-to-launch | A new agent in under 24 hours via pre-built government templates. |

The citizen-service use cases that follow are each independent. Each is a candidate for a Phase-1 quick win on its own, and each deepens as the programme scales.

## 5.1 Citizen Grievance Redressal

Municipalities and departments receive a large volume of citizen queries and complaints through helplines — many of them repetitive status requests or standard service issues that today require manual call handling. A Samvaad grievance agent answers the citizen directly, classifies intent, captures structured data, raises work orders, and escalates to a human only when the matter genuinely needs one.

- Information requests. Certificate status, property-tax or water-bill queries, building-permit status, scheme eligibility — resolved without human intervention.

- Service requests. Garbage not collected, streetlight out, water leakage, potholes — the agent captures location, auto-generates a work order, assigns the department, and gives the citizen a ticket number and ETA.

- Inspection-based complaints. Illegal construction, encroachment, illegal dumping — the agent collects details, photos, and location and creates an inspection case for human review.

- Human escalation. Disputes, corruption allegations, legal notices, and threats to public safety are captured and transferred to the right human team.

## 5.2 Maternal Health — Proactive Outreach and Advisory

A voice-and-WhatsApp companion that accompanies an expectant mother through her pregnancy, triggering timely AI calls at key clinical milestones and answering her questions on WhatsApp in between. Registered at EDD calculation, the agent proactively calls at defined stages, checks progress, resolves gaps live, and follows up with guidance.

| Trigger | Timing | What the agent does |
| --- | --- | --- |
| First ANC checkup | 10–12 weeks | Confirms whether the first checkup is booked; if not, books it or shares the nearest facility, then sends appointment details and a document checklist on WhatsApp. |
| Iron tablet & nutrition adherence | 20–24 weeks | Checks adherence; if the mother has stopped, identifies why and responds with side-effect guidance, reminders, or refill information. |
| Delivery preparedness | 34–36 weeks | Confirms hospital, transport, emergency contact, and hospital bag; fills any gap live and sends a delivery checklist. |

Supporting agents that can be added: resource-mobilisation (PHC preparedness from the eKavach database), stockout monitoring, beneficiary verification with a district dashboard, MDR analysis, and family decision-maker engagement.

## 5.3 Beneficiary Management and Auto-Enrolment

This platform links to existing State databases to validate citizen eligibility across open schemes and triggers consent calls for auto-enrolment — moving the State from a system where citizens must find schemes to one where schemes find eligible citizens.

- Complete profile creation after triaging user data from multiple sources.

- Automatic verification against scheme eligibility criteria.

- Consent collection and auto-enrolment across State schemes through Samvaad voice agents.

- A final beneficiary list forwarded to the relevant department for disbursal.

## 5.4 Citizen Helpline and Public-Services Navigator

A 24×7 multilingual inbound helpline and a general public-services navigator give citizens a single front door to State schemes — eligibility, application, status, and grievance routing — in Hindi and Chhattisgarhi, by voice or WhatsApp. As grievance redressal, beneficiary outreach, and scheme databases come online, the navigator ties them together into one conversational entry point, so a citizen need not know which department owns their problem.

- Citizen helplines — 24×7 support for welfare schemes, service-status tracking, and grievance registration.

- Scholarship and land-mutation status — citizens receive templated status updates on their applications.

- Proactive outreach — outbound campaigns to verify beneficiary data, confirm eligibility, and collect feedback at scale.

- Sector companions — agricultural advisory (crop advice, mandi prices, weather alerts) and health outreach (immunisation reminders, OPD scheduling).

## 5.6 The Samvaad Deployment Ladder — Reach and Volumes by Year

Citizen reach is sized as a share of the State's population of over 3 crore. A reasonable planning assumption is that conversational AI services reach about 5% of citizens in Year 1, rising to around 20% by Year 3 as more services come online — roughly 15 lakh citizens in Year 1 and about 60 lakh by Year 3. Committed minute volumes are set conservatively below that reach in the early years, to prove reliability in Chhattisgarhi on real citizens before scaling.

| Horizon | Citizen reach (approx.) | Committed voice volume |
| --- | --- | --- |
| Year 1 | ~5% of citizens (~15 lakh) | 10 lakh minutes, two use cases, at ₹10/min |
| Year 2 | ~12% of citizens (~36 lakh) | 1.2 crore minutes, five use cases, at ₹8/min |
| Year 3 | ~20% of citizens (~60 lakh) | 2.4 crore minutes, state-wide, at ₹7/min |

Year 1 — 10 lakh minutes, two use cases

| # | Use case | Minutes/yr | Sizing basis |
| --- | --- | --- | --- |
| 1 | Anganwadi worker support agent | 4,00,000 | ~12,000 Anganwadi workers in six pilot districts — ICDS protocols, growth-monitoring guidance, register queries, supervisor escalation. |
| 2 | Government scheme information agent | 6,00,000 | ~1.5 lakh citizen calls at ~4 min each — eligibility, documents, where and how to apply, and status across major schemes. |
|  | Year 1 committed volume | 10,00,000 | Charged at ₹10 per minute |

Year 2 — 1.2 crore minutes, five use cases

| # | Use case | Minutes/yr | Sizing basis |
| --- | --- | --- | --- |
| 1 | CM Helpline — end-to-end AI agent (inbound and outbound) | 50,00,000 | ~10 lakh calls at ~5 min, absorbing existing load and latent demand paper channels never captured. |
| 2 | Grievance status, SLA follow-up and closure confirmation | 25,00,000 | Outbound against ~3.1 lakh live grievances at ~2.4 touchpoints per case. |
| 3 | Maternal and child health outreach | 20,00,000 | ANC milestone calls plus immunisation reminders, state-wide across Anganwadi and ASHA. |
| 4 | Scheme eligibility screening and auto-enrolment consent | 15,00,000 | Outbound consent capture driving the beneficiary-management platform. |
| 5 | Agriculture and Krishi advisory | 10,00,000 | Seasonal campaigns — mandi rates, weather alerts, crop advisory. |
|  | Year 2 committed volume | 1,20,00,000 | Charged at ₹8 per minute |

A note on Chhattisgarhi Chhattisgarhi is officially a dialect of Hindi rather than a separate scheduled language, and is not offered as a discrete model. In practice Saaras V3 and Bulbul V3 handle spoken Chhattisgarhi reliably, because they are trained on diverse Indian accents, regional pronunciation, and code-mixed audio. District-level vocabulary, scheme terminology, and tribal-belt pronunciation will need a tuning and evaluation pass on real Chhattisgarh audio before any agent goes live. That pass is built into the agent-build line in Section 8 and into the Year-1 pilot.

THEME 3

# 6  AI for Education — Students, Teachers, and Universities

Education is the largest user base the State controls: roughly 45 lakh school students across some 42,000 institutions, and about 2.2 lakh teachers. Indus for Education is the same sovereign platform, with a tighter safety envelope, syllabus grounding instead of departmental grounding, and a per-seat price built for population scale. It is introduced in cohorts — students first, then teachers, then higher education — each activated when the State is ready.

## Year 1 — K-12 students

- A tutor that speaks the child's language. Doubt-solving and concept explanation in Hindi and Chhattisgarhi, by text or voice, grounded in the SCERT and NCERT syllabus for the child's class — not the open internet.

- Voice-first, low-bandwidth. Usable on a shared family feature phone or a low-end Android handset — what most rural households actually have.

- Board-exam preparation and child safety. Practice questions, previous-year papers, and worked solutions for Classes 9–12, inside an age-appropriate, syllabus-scoped envelope with no open web browsing, full logging, and escalation of any welfare concern to the school authority.

Year 1 is a supervised pilot: 2,00,000 seats across Classes 9–12 in government schools in six districts, chosen for a mix of tribal, rural, and urban conditions so the results generalise before the State commits at scale.

## Year 2 — Teachers added

- Lesson planning and materials. Syllabus-aligned lesson plans, worksheets, and assessments in Hindi.

- Multi-grade classroom support. Differentiated material for the multi-grade classrooms that are the norm in small rural schools.

- Administrative load and diagnostics. UDISE+ returns, mid-day-meal registers, and scholarship paperwork drafted from the teacher's own records, plus question banks and remediation suggestions per learning gap.

K-12 student seats expand state-wide the same year.

## Year 3 — Universities and higher education

- Research and academic writing. Literature review, methodology support, citation management, and drafting for postgraduate and doctoral students.

- Employability and skilling. Placement preparation, English fluency practice by voice, competitive-exam coaching, and industry-aligned skilling paths.

- Faculty and institutional use. Curriculum design, NAAC and NIRF documentation, and grant-proposal drafting.

- Regional-language scholarship. Translation of academic material into Hindi and Chhattisgarhi, widening who can participate in higher education.

A separate commercial tier Education seats sit on a distinct population-scale tier — a fraction of the officer rate — because the workload per seat is lighter and the volume is far larger. Each cohort is independently activatable: the State can fund students without funding teachers, and neither depends on the officer programme. The seat ladder and rate card are in Section 8.

# 7  Sovereignty, Deployment, and Governance

Sovereignty is the organising principle of this programme, not a feature added at the end. For the State it means sensitive citizen data stays under State control, the intelligence serving citizens is owned rather than rented, and the State is never locked into a capability it cannot operate independently.

## Four dimensions of sovereignty

- Model sovereignty. Models developed and trained in India; flagship models (Sarvam 30B and 105B) open-sourced under Apache 2.0, hostable within the State's boundary, with weights and methodology available for government audit.

- Data sovereignty and residency. All data and inference remain within Indian territory. AES-256 at rest, TLS 1.2+ in transit; Customer-Managed Encryption Keys for enterprise deployments.

- Infrastructure sovereignty. Deployable entirely on-premises within State data centres, including air-gapped, zero-internet configurations, with no dependency on any foreign cloud.

- Operational independence and exit. Because the flagship models are open and the deployment runs inside the State's boundary, the State is not dependent on a single vendor. Custom models trained on the State's data stay inside the State's environment.

## Deployment models

| Mode | Description | Best suited for |
| --- | --- | --- |
| On-premises | Entire platform, models, and data within the State's own data centres (NIC / State Data Centre). No data or inference leaves State infrastructure. | Highly sensitive data (revenue, law enforcement, health); air-gap requirements. |
| Virtual Private Cloud | Dedicated, single-tenant cloud within India with full data isolation; State retains control over retention, access, and audit logs. | Sensitive citizen data needing dedicated infrastructure without owning GPU. |
| SaaS | Shared, multi-tenant cloud within India. Fastest and most cost-effective; automatic upgrades; strict access controls. | Standard sensitivity; rapid rollout; pilots and quick wins. |

## Delivery and governance

Sarvam deploys a dedicated team of forward-deployed engineers and delivery leads based in or near Raipur, scaling with delivery partners as needed. A designated nodal agency (such as the IT Department or Chief Secretary's Office) anchors the programme, a Steering Committee chaired by the Chief Secretary reviews progress, and monthly operational and quarterly strategic reviews track deployment, usage, and citizen impact.

## Compliance and standards

| Framework | Status |
| --- | --- |
| ISO/IEC 27001:2022 | Certified |
| SOC 2 Type II | Certified |
| ISO/IEC 42001 (AI Management) | In progress |
| DPDP Act 2023 | Aligned; certification in progress |
| MeitY guidelines & CERT-In directives | Aligned — applied across UIDAI, NPCI, and IndiaAI deployments |

# 8  Commercials

The programme is priced as three successive years of a managed SaaS subscription — Year 1, Year 2, and full state-wide scale in Year 3. Each year's figure is the total the State pays that year: Year 2 contains Year 1's capabilities at larger volumes, and Year 3 is the mature, steady run-rate. The State may stop at any year. A fourth, optional construct licenses the same software to run on hardware the State owns; it is for later consideration, not Year 1. All figures are in Indian Rupees, exclusive of GST unless stated.

## 8.1 Year 1 — Indus as a Service, No Infrastructure

Year 1 runs Indus as a managed sovereign service on Sarvam's audited infrastructure in India — no GPU commitment, no data centre, no capital expenditure. It delivers a working system across officers, students, and citizens inside one financial year.

| Line item | Basis | ₹ Cr |
| --- | --- | --- |
| Indus for Government — annual subscription | 2,500 officers × ₹1,500/mo × 12 | 4.50 |
| One-time professional services | Provisioning, security hardening, eOffice/NIC-email integration, ingestion of the State Manual of Office Procedure | 0.50 |
| Setup & adoption pod | 3 engineers × 4 months × ₹7 lakh/mo | 0.84 |
| Cost-overrun provision on the setup pod | 30% of pod cost, held against scope discovery | 0.25 |
| Annual platform & maintenance | Upgrades, security patching, model tuning, training | 0.25 |
| Indus for Education — K-12 students | 2,00,000 seats × ₹120/yr | 2.40 |
| Samvaad — conversational AI usage | 10,00,000 minutes × ₹10/min | 1.00 |
| Samvaad — agent build & telephony | 2 agents: design, Chhattisgarhi tuning, integration, eval | 0.30 |
| Subtotal (exclusive of GST) |  | 10.04 |
| GST @ 18% |  | 1.81 |
| Total (inclusive of GST) |  | 11.85 |

If Year 1 does not convince the State, Year 2 does not happen, and nothing is stranded.

## 8.2 Year 2 — The Full Platform

Year 2 extends Year 1 in four directions: the officer base grows fivefold to the cohort that processes grievances; vision and OCR bring handwritten land records and scholarship files into the system; the Knowledge Platform moves from search to dashboards; and the CM Helpline moves entirely to AI agent calling. The per-officer rate falls from ₹1,500 to ₹1,350 and the voice rate from ₹10 to ₹8 on committed volume.

| Line item | Basis | ₹ Cr |
| --- | --- | --- |
| Indus for Government — annual subscription | 12,500 officers × ₹1,350/mo × 12 (tier ≥ 10,000 seats) | 20.25 |
| Vision, OCR & Data Verification Platform | Land-record and scholarship digitisation, §4.3 Phases 1–2 | 2.50 |
| Knowledge Platform — Phase 2 | Dashboards, template drafting, role-based access control | 1.50 |
| Indus for Education — K-12 students | 5,00,000 seats × ₹110/yr (state-wide) | 5.50 |
| Indus for Education — Teachers | 60,000 seats × ₹600/yr | 3.60 |
| Samvaad — conversational AI usage | 1,20,00,000 minutes × ₹8/min | 9.60 |
| Samvaad — agent build | CM Helpline migration plus 4 new use-case agents | 0.60 |
| Embedded FDE pod | 3 Forward-Deployed Engineers × 12 months × ₹7 lakh/mo | 2.52 |
| Annual platform & maintenance | Scaled to the expanded footprint | 0.60 |
| Subtotal (exclusive of GST) |  | 46.67 |
| GST @ 18% |  | 8.40 |
| Total (inclusive of GST) |  | 55.07 |

## 8.3 Year 3 — Full State-wide Scale, Still Fully Managed SaaS

Year 3 is the programme at full state-wide scale and remains entirely software-as-a-service — no GPU commitment, no data centre, no capital expenditure. Volumes roughly double across officers and voice, education extends to universities, and every department can build its own agents. It is the steady run-rate the programme settles into. Every rate is lower than in Year 2: officers at ₹1,250, voice at ₹7, K-12 seats at ₹100.

| Line item | Basis | ₹ Cr |
| --- | --- | --- |
| Indus for Government — annual subscription | 25,000 officers × ₹1,250/mo × 12 (tier ≥ 25,000 seats) | 37.50 |
| Vision, OCR & Data Verification — state-wide | Extension of §4.3 to all departments | 4.00 |
| Knowledge Platform — Phases 2–3 | Dashboards, template drafting, RBAC across departments | 3.00 |
| Indus for Education — K-12 students | 10,00,000 seats × ₹100/yr (tier ≥ 10 lakh) | 10.00 |
| Indus for Education — Teachers | 1,20,000 seats × ₹600/yr | 7.20 |
| Indus for Education — University students | 3,00,000 seats × ₹250/yr | 7.50 |
| Indus for Education — Faculty | 25,000 seats × ₹600/yr | 1.50 |
| Samvaad — conversational AI usage | 2,40,00,000 minutes × ₹7/min (tier ≥ 2 crore) | 16.80 |
| Samvaad — agent build pool | Unlimited State-defined use cases; annual build pool | 1.20 |
| Embedded FDE pods | 6 Forward-Deployed Engineers × 12 months × ₹7 lakh/mo | 5.04 |
| Annual platform & maintenance | State-wide footprint | 1.20 |
| Subtotal (exclusive of GST) |  | 94.94 |
| GST @ 18% |  | 17.09 |
| Total (inclusive of GST) |  | 112.03 |

Three-year total (Year 1 + Year 2 + Year 3): ₹151.65 Cr exclusive of GST (₹178.95 Cr inclusive).

## 8.4 Optional — Sarvam Software on State-Owned Hardware

For a State that later wants the intelligence layer to run on infrastructure it owns, the same software — Indus, Samvaad, the agentic platform, and Sarvam's models — can be licensed and deployed on the State's own GPU cluster inside a State data centre, including fully air-gapped. Sarvam is licensor, deployer, integrator, and support partner; the State buys, owns, powers, and refreshes the hardware. This is an option to hold in reserve, not a Year-1 recommendation.

What sits in Sarvam's scope

| Line item | Basis | ₹ Cr |
| --- | --- | --- |
| Sarvam software licence | Indus, Samvaad, agentic platform, models — state-wide envelope (compute excluded) | 52.00 |
| On-premises deployment & hardening | One-time: install, model-serving stack, air-gap config, security hardening | 6.00 |
| Data exchange & integration layer | One-time: connectors to MIS/scheme/beneficiary systems, identity, audit trail | 6.00 |
| Configuration & customisation | 6 Forward-Deployed Engineers × 12 months × ₹7 lakh/mo | 5.04 |
| Annual support, model refresh & maintenance | 18% of the one-time build value | 2.16 |
| Subtotal (exclusive of GST) |  | 71.20 |
| GST @ 18% |  | 12.82 |
| Total (inclusive of GST) |  | 84.02 |

What the State must procure alongside — the hardware GPU cluster: approximately 96 GPUs (12 × 8-GPU nodes) of NVIDIA B200 or the then-current generation, indicative capex ~₹80.65 Cr. Data-centre power and cooling: a B200-class rack draws 60–80 kW against the 5–10 kW a conventional State Data Centre hall is built for; the upgrade is included in the capex above. Data-centre operating cost: power, operations staff, spares, and AMC — approximately ₹4.12 Cr per year. GPU pricing is set by allocation and moves with the exchange rate and the generation on offer; a firm number can only be fixed through a live tender at the time of purchase.

## 8.5 The Four Constructs Side by Side

|  | Year 1 | Year 2 | Year 3 | Optional — on-prem |
| --- | --- | --- | --- | --- |
| Commercial model | Managed SaaS | Managed SaaS | Managed SaaS | Software licence |
| GPU commitment | None | None | None | ~₹80.65 Cr capex, 96 GPUs |
| Time to first inference | Same week | Same week | Same week | 12–18 months |
| Indus officer seats | ~2,500 | ~12,500 | ~25,000 | ~25,000 |
| Samvaad minutes/yr | 10 lakh | 1.2 crore | 2.4 crore | 2.4 crore |
| Obsolescence risk | Sarvam's | Sarvam's | Sarvam's | The State's |
| Subtotal excl. GST | ₹10.04 Cr | ₹46.67 Cr | ₹94.94 Cr | ₹71.20 Cr + capex |
| Total incl. GST | ₹11.85 Cr | ₹55.07 Cr | ₹112.03 Cr | ₹84.02 Cr + capex |

## 8.6 Indus for Education — Seat Ladder and Rates

| Horizon | Cohort | Seats | ₹/seat/yr | ₹ Cr |
| --- | --- | --- | --- | --- |
| Year 1 | K-12 students — Classes 9–12, six districts | 2,00,000 | 120 | 2.40 |
| Year 2 | K-12 students — state-wide | 5,00,000 | 110 | 5.50 |
| Year 2 | Teachers — secondary and higher-secondary | 60,000 | 600 | 3.60 |
| Year 3 | K-12 students — full state-wide | 10,00,000 | 100 | 10.00 |
| Year 3 | Teachers — all cadres | 1,20,000 | 600 | 7.20 |
| Year 3 | University students | 3,00,000 | 250 | 7.50 |
| Year 3 | Faculty | 25,000 | 600 | 1.50 |

Seat counts are indicative planning assumptions against ~45 lakh school students and ~2.2 lakh teachers, to be confirmed against UDISE+ and AISHE at scoping.

## 8.7 Rate Card

| Item | List | Programme rate | Basis |
| --- | --- | --- | --- |
| Indus — per officer/month | ₹2,500 | ₹1,500 → ₹1,350 → ₹1,250 | Year-1 concession, then volume tiering |
| Samvaad — per minute | ₹12 | ₹10 → ₹8 → ₹7 | Committed annual minute volume |
| Education — K-12 seat/yr | ₹250 | ₹120 → ₹110 → ₹100 | Population-scale education tier |
| Education — teacher/faculty seat/yr | ₹1,200 | ₹600 | Population-scale education tier |
| Education — university seat/yr | ₹500 | ₹250 | Population-scale education tier |
| Forward-Deployed Engineer/month | ₹7 lakh | ₹7 lakh | Standard rate, no concession |
| Software licence on State hardware | Scoped | ₹52.00 Cr/yr at state-wide envelope | ≈55% of the equivalent SaaS fee; balance is compute |
| Department transformation engagement | From ₹50 lakh | From ₹50 lakh | Scoped per department |

The ₹1,500 Year-1 officer rate is a 40% concession on the ₹2,500 list price, extended because Chhattisgarh would be among the first States to deploy a sovereign AI workspace across its cadre. It is time-bound to the first twelve months from go-live. Year-2 and later rates are volume tiers, not concessions.

## 8.8 Commercial Terms, Inclusions and Exclusions

What the Year 1 to Year 3 constructs include

- All compute — CPU and GPU on Sarvam's MeitY-empanelled sovereign infrastructure within India. No separate GPU line is raised.

- Security, audit, and governance — role-based access, tamper-evident audit trails, source citation on every answer, and data residency in India.

- Model access and upgrades — access to the sovereign and open-source model family, with model and platform upgrades through the term at no extra charge.

- Support and adoption — administrator controls, user support, officer training, and regular releases.

Excluded from every option

- Telephony carriage — the Samvaad rate covers the AI platform, speech models, orchestration, and agent runtime. PSTN carriage is billed at actuals or borne directly by the State through its existing BSNL or empanelled telecom arrangement.

- Third-party models — any commercial or open-weight LLM, STT, or TTS the State elects to introduce in place of a Sarvam model is chargeable, requires an approved Change Request for integration and evaluation, and any licence or compute cost is borne by the State. Absent an approved CR, the platform runs on Sarvam models.

- Department transformation engagements — custom agents beyond those listed, deep institutional-memory ingestion, and air-gapped departmental deployments are scoped per engagement, from ₹50 lakh.

- Statutory levies — GST at 18% is shown separately; any other levy is at actuals.

Payment, validity, and IP

- Payment — one-time professional services and agent build on go-live; subscription quarterly in advance; Samvaad usage monthly in arrears against metered minutes; FDE pods monthly in arrears. All against certified delivery milestones.

- Validity — pricing is valid for twelve months from go-live and reviewed at renewal; any revision is discussed and agreed with the State ahead of the renewal window.

- Minute reconciliation — Samvaad minutes are metered and reconciled quarterly; unused minutes carry forward one quarter; consumption above committed volume is billed at the same rate, not a penalty rate.

- Intellectual property — the platform, models, and pre-built skills remain Sarvam's property, licensed to the State. The State's data, documents, configurations, knowledge bases, and custom agents remain the State's property, portable on exit. Custom models trained on State data stay inside the State's environment and are not reused by Sarvam.

# 9  Customer References

The capabilities in this proposal are live, in production, at population scale. The references below are a representative selection of Sarvam's deployments across the Government of India, sovereign digital-public-infrastructure bodies, and large regulated enterprises. Client contact details and commercial terms are available on request under mutual NDA.

| Client | Engagement | Credential established |
| --- | --- | --- |
| NITI Aayog / Office of the CEA, Govt. of India | Sovereign reasoning engine for natural-language querying over structured and unstructured government data; committed to draft the Economic Survey 2026. | Sovereign AI decision-support adopted at the apex of the Union Government. |
| UIDAI | Full-stack generative-AI Aadhaar helpdesk in 10 Indian languages with real-time fraud detection, deployed on-premises and air-gapped inside UIDAI infrastructure. | Air-gapped, on-premises sovereign deployment within a strict government security perimeter. |
| NPCI | Conversational speech-based Voice UPI / BBPS interface for feature phones in 22 Indian languages. | Full 22-language coverage and compliance with national DPI standards for last-mile inclusion. |
| LIC | AI voice agents for policy-service intimation and contact-centre augmentation, handling lakhs of citizen conversations. | Population-scale, sensitive citizen interactions for a Government of India enterprise. |
| SBI Life Insurance | AI voice & WhatsApp platform for 3.5 lakh+ agents in 11 languages; outbound campaigns reaching 4.5 crore policyholders. | Proven 4.5 crore+ beneficiary outreach and multilingual distribution-force enablement. |
| Tata Capital | Samvaad multilingual voice agents across loan sales, verification, and collections in 11 languages; 20 lakh+ monthly interactions with human handoff. | Enterprise-grade voice AI at scale with audit trails and human-in-the-loop governance. |

Why these matter for Chhattisgarh Read together, these deployments cover every requirement this programme places on a vendor: a sovereign reasoning engine trusted by the Union Government (NITI Aayog/CEA), an air-gapped on-premises deployment inside a national security perimeter (UIDAI), 22-language last-mile voice on ordinary phones (NPCI), and population-scale citizen outreach (LIC, SBI Life). The same platforms power all three themes of this proposal.

# 10  Why Sarvam

Sarvam builds the full sovereign AI stack in India — models, agentic platform, and applications — for government and regulated use at population scale. The models are trained in India, run within Indian territory, and the flagship reasoning models are open-sourced under Apache 2.0. The same platforms that serve the Union Government, UIDAI, NPCI, and large regulated enterprises are what Chhattisgarh would deploy — proven for sovereignty, multilingual reach, and security, in the citizen's own language.