SCOPE/ TERMS OF REFERENCE (TOR) FOR CONSULTANCY ON DEVELOPING AI BENCHMARKING SUITE AT AARIC, BENGALURU BY TIER 1 NICSI CODERS

1. 	Background and Context.

The Indian Army is increasingly adopting Artificial Intelligence (AI), Machine Learning (ML), autonomous systems, decision-support tools, computer vision, natural language processing, cyber intelligence, and other emerging technologies across operational, logistics, intelligence, training, and administrative domains. Given the mission-critical, safety-sensitive, and strategic nature of military applications, there is a requirement for a robust, standardized, secure, and auditable Benchmarking and Evaluation Framework.

This consultancy aims to establish a comprehensive Benchmark Suite for evaluation, validation, and certification of all AI and AI-enabled technologies being developed in/for the Indian Army, ensuring performance, reliability, trustworthiness, robustness, ethical compliance, and operational suitability. It also includes Design and Development of a Defence-Grade Platform for Testing, Evaluation, and Assurance of AI Systems for Vendor-Neutral AI Evaluation, Validation, and Governance Platform for Defence Applications.

The consultancy will also design and operationalize a dedicated AI Evaluation & Testing Platform at the client’s premises (AARIC, Bengaluru), including IT infrastructure, tools, processes, and skilled manpower for a minimum duration of one year extendable to 3 yrs. The salient points with respect to ToR are as given below

1.1 	AI Certification & Clearance Framework.

1.1.1	The consultancy shall define an Army AI Clearance Framework with three certification levels:-

1.1.1.1	Bronze Clearance: Prototype and limited-scope evaluation clearance.

1.1.1.2	Silver Clearance: Operational pilot and field trial clearance.

1.1.1.3		Gold Clearance: Full operational induction clearance.

1.1.2	Clearance criteria shall include performance, robustness, security, ethics and auditability as aligned to governing policies of Govt of India & Indian Army.

1.2	Intellectual Property Rights & Source Code.

1.2.1		All intellectual property created under this consultancy shall be the Indian Army.

1.2.2		Source code, trained models, datasets, and documentation shall be deposited in Army-controlled repositories.

2. 	Objectives of the Consultancy.

2.1	To design and implement a standardized AI Benchmarking & Evaluation Framework tailored to Indian Army requirements.

2.2	To develop evaluation standards, metrics, datasets, and protocols for AI systems across domains as aligned to governance policies of Govt of India & Indian Army.

2.3	To establish training, validation, and testing datasets (including synthetic data where required).

2.4	To define traceability, auditability, and lifecycle governance protocols for AI systems.

2.5	To design and operationalize a secure AI Evaluation Platform for a duration of one year and vet AI applications for deploying pan IA.

2.6	To recommend alignment of Indian Army AI evaluation practices with global best practices and leading foreign military benchmarks.

2.7	To enable objective, repeatable, and explainable decision-making for induction, scaling, or rejection of AI systems.

2.8	To Validate and Test AI behaviour beyond nominal conditions.

2.9	To ensure robustness under uncertainty and adversarial environments.

2.10	To maintain accountability and trust in automated decision-making.

2.11	To carryout Scenario-based evaluation rather than static benchmark testing.

2.12	To carryout Simulation and stress testing for AI systems.

2.13	Perform Red-teaming and adversarial evaluation particularly for AI systems in defence.

2.14	To carryout lifecycle governance models integrating development, deployment, and monitoring.

3. 	Scope of Work.

3.1	 AI Application Coverage.	The AI Benchmark Suite shall cover, 	but not be limited to:-

3.1.1	Computer Vision (ISR, surveillance, target recognition).

3.1.2	Natural Language Processing (multilingual, intelligence analysis, chatbots).

3.1.3	Decision Support & Wargaming Systems.

3.1.4	Autonomous & Semi-autonomous Systems.

3.1.5	Predictive Analytics & Logistics Optimization.

3.1.6	Cyber AI & Information Warfare Tools.

3.1.7	Generative AI (text, image, code, simulation).

3.1.8	Multi-modal AI Systems.

3.2	Benchmarking & Evaluation Standards.	The consultant shall:-

3.2.1	Define AI evaluation standards aligned with:-

3.2.1.1	Indian Army operational doctrines.

3.2.1.2	National security and data sovereignty 	requirements.

3.2.1.3	Global frameworks (ISO/IEC, NIST AI RMF, 	OECD, IEEE, NATO where relevant).

3.2.2	Develop task-specific and mission-specific benchmarks

3.2.3	Define baseline, threshold, and stretch performance metrics

3.2.4	Key metric categories shall include-

3.2.4.1	Accuracy, Precision, Recall, F1, ROC-AUC.

3.2.4.2	Robustness to noise, adversarial inputs, and 			domain shifts.

3.2.4.3	Latency, throughput, and compute efficiency.

3.2.4.5	Scalability and deployability (edge vs ADN).

3.2.4.6	Reliability and fault tolerance.

3.2.4.7	Human-AI teaming effectiveness.

3.3 	Dataset Creation (Training, Validation & Testing).	The consultant 	shall:-

3.3.1	Design and curate standardized datasets including:-

3.3.1.1	Training datasets.

3.3.1.2	Validation datasets.

3.3.1.3	Hold-out and blind test datasets.

3.3.2	Ensure datasets are:-

3.3.2.1	Representative of Indian operational conditions 	(terrain, weather, languages, adversaries).

3.3.2.2	Properly labeled, versioned, and documented.

3.3.2.3	Balanced to the extent possible.

3.3.3	Develop synthetic data generation frameworks where real 	data is scarce or classified.

3.3.4	Establish dataset governance, access control, and update 	mechanisms.

3.4 	Traceability, Auditability & Lifecycle Governance.	The consultant 	shall define:-

3.4.1	End-to-end traceability protocols from:-

3.4.1.1	Data source → model → training → evaluation → 	deployment

3.4.2	Model versioning and dataset lineage standards.

3.4.3	Documentation standards (Model Cards, Data Sheets).

3.4.4	Change management and re-certification triggers.

3.4.5	Logging, reproducibility, and audit mechanisms.

3.5 	Bias, Fairness & Ethical Testing.	The scope includes:-

3.5.1	Identification of bias dimensions relevant to military AI 	(geographic, demographic, linguistic, operational).

3.5.2	Development of bias detection and quantification metrics.

3.5.3	Fairness testing across scenarios and sub-populations.

3.5.4	Risk assessment for unintended discriminatory or escalatory behaviour.

3.5.1	Alignment with Indian ethical AI principles and military rules of 	engagement.

3.6	Truthfulness, Reliability & Hallucination Testing.	 For generative 	and decision-support AI systems:-

3.6.1	Define truthfulness and factual consistency benchmarks.

3.6.2	Hallucination detection and quantification methods.

3.6.3	Stress testing under ambiguous, adversarial, and incomplete inputs.

3.6.4	Confidence calibration and uncertainty estimation.

3.7 	Guardrails, Safety & Security Testing.		The consultant shall:-

3.7.1	Design technical and procedural guardrails.

3.7.2	Define red-teaming and adversarial testing protocols

3.7.3	Test resistance to:-

3.7.3.1	Prompt injection.

3.7.3.1	Data poisoning.

3.7.3.1	Model inversion and leakage.

3.7.3.1	Cyber and electronic warfare threats.

3.7.4	Ensure compliance with military-grade cybersecurity standards.

3.8 	AI Evaluation & Testing Laboratory Setup.    The consultancy 	includes design and setup of a lab at the client’s premises alongwith testing of 	AI applications for a duration of one year from award of SO:-

3.8.1	Infrastructure Design:-

3.8.1.1		Secure lab architecture (air-gapped / controlled connectivity).

3.8.1.2		Compute infrastructure (CPU/GPU/Accelerators).

3.8.1.3		Storage systems and backup.

3.8.1.4		Network and security architecture.

3.8.2	Software Stack:-

3.8.2.1		AI/ML frameworks.

3.8.2.1		Evaluation and benchmarking tools.

3.8.2.1		Experiment tracking and MLOps tools.

3.8.2.1		Visualization and reporting dashboards.

3.8.3	Operational Processes:-

3.8.3.1		SOPs for testing and certification.

3.8.3.2		Access control and role definitions.

3.8.3.3		Data handling and security procedures.

3.8.4	 International Benchmarking & Comparative Analysis.     The consultant shall:-

3.8.4.1		Study AI evaluation practices of leading foreign militaries (e.g., US DoD, UK MoD, NATO partners, Israel).

3.8.4.2		Compare benchmarks, governance, and certification approaches.

3.8.4.3		Identify gaps and recommend adaptations suitable for Indian Army.

4. 	Deliverables.	The consultant shall deliver:-

4.1	Comprehensive AI Benchmarking Framework Document.

4.2	Standards and Metrics Handbook.

4.3	Dataset Design & Governance Framework.

4.4	Bias, Truthfulness & Safety Testing Protocols.

4.5	Traceability & Auditability Framework.

4.6	AI Evaluation Lab Design & Implementation Report.

4.7	International Benchmarking & Gap Analysis Report.

4.8	Dataset as per Para 3.3.

4.9	Design, develop and Operationalisation of AI Benchmarking Suite Platform at AARIC, Bengaluru for testing of AI applications.

4.10	SOPs, Templates, and Evaluation Checklists.

4.11	Knowledge Transfer & Training Material.

5. 	Project Milestones (Indicative).

| Milestone | Description | Timeline |
| --- | --- | --- |
| M1 | Requirement Analysis & Stakeholder Consultation | Month 1 |
| M2 | Draft Benchmarking Framework & Standards | Month 2 |
| M3 | Dataset Framework & Dataset Creation | Month 3 |
| M4 | Bias, Truthfulness, Guardrail Protocols & Infrastructure Setup | Month 4 |
| M5 | Design, Develop and operationalise AI / Benchmarking Suite Platform | Month 5-9 |
| M6 | Pilot Evaluations & Validation | Month 10 |
| M7 | Final Framework, Handover & Training | Month 11 |
| M8 | Testing of AI applications of IA by consultant manpower | Month 12 |

6.	Consultant Team Requirements. The requirements of manpower alongwith QRs, Reqd Skillsets alongwith Roles and responsibilities is given below.

| Ser | Job Role | Qualitative Requirements |  | Required Skillsets | Role & Responsibility |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Educational Qualifications | Work Experience |  |  |
| 6.1 | Program Manager (15+ Years) 1 x Person | Bachelor’s degree in Computer Science and MBA or advanced degree is preferred B Tech in Computer Science + MBA | Minimum 15 years of experience in program management or related roles. Demonstrated success in managing complex programs across various industries | 6.1.1 Strategic Vision: Expertise in formulating program roadmaps and aligning them with business goals. 6.1.2 Cross-Project Coordination: Ability to manage multiple projects simultaneously while ensuring alignment with overarching program objectives. 6.1.3 Performance Analysis: Skilled in evaluating program outcomes and tracking project performance. 6.1.4 Communication: Exceptional verbal and written communication skills for stakeholder engagement and team collaboration. 6.1.5 Management: Proficiency in identifying risks, applying mitigation strategies, and managing change effectively. 6.1.6 Technical Tools: Proficiency in project management software. 6.1.7 Leadership: Ability to mentor people managers and lead diverse teams. 6.1.8 Proven experience in managing large-scale programs with interconnected projects. 6.1.9 Ability to provide strategic guidance to teams and project managers, aligning with organizational goals. | 6.1.1 The Program Manager will lead the AI Use Case lifecycle, coordinate, across Army directorates, and other key stakeholders, and ensure alignment of all initiatives with DGIS’s AI vision. This role oversees strategic planning, risk management, mand progress reporting, ensuring delivery of AI use cases and PoCs on time. 6.1.2 Provide strategic leadership and act as a single point of accountability to DGIS. 6.1.3 Align AI Lab activities with Army AI Roadmap. 6.1.4 Manage budgets, risks, and interagency coordination. 6.1.5 Support internal reviews and report progress to DGIS Steering Committee. Ensure governance and adherence to timelines for PoC development. |
| 6.2 | Solution Architect (On Premises, applications ) 1 x Person | Bachelor’s degree in Computer Science or IT | 10-15 years of experience in IT roles, includeind 5-7years a s a solution architect specializing in on-poremises applications. | 6.2.1 Architectural Design: Proficiency in creating scalable application solutions leverging different tiers/ microservices architecture. 8.2.2 Private Cloud: Knowledge of deploying architectures to onprem / from monolithic onpremises systems to cloudbased environments. 6.2.3 Technical Leadership: Experience leading technical teams through implementation phases and DevOps requirements. 6.2.4 Security Expertise: Knowledge of secure data storage, encryption techniques, and infrastructure security. 6.2.5 Technical Tools: Familiarity with virtualization tools, private cloud (OpenStack / K8s), and IaaC / programming languages (Python). 6.2.6 Documentation: Follow best practices in documenting architectural solutions. | 6.2.1 Design the AI Lab’s technical architecture, ensuring secure, scalable, and interoperable systems that integrate with DGIS infrastructure. Support modular, reusable PoC design and provides technical guidance to all teams. 6.2.2 Design end-to-end AI system architecture. 6.2.3 Ensure integration with Army systems (CIDSS etc.), and communications systems. 6.2.4 Define data standards, APIs, and cybersecurity protocols. 6.2.5 Guide AI/ML, DevOps, and Full Stack teams on scalable, modular designs. 6.2.6 Support technical evaluations of tools, platforms, and vendors. |
| 6.3 | Project Manager 2 x Persons | Bachelor’s degree in engineering or business; PMP certification is preferred | 10-15 years of experience managing diverse projects across industries. | 6.3.1 Project Planning: Proficiency in defining project scope, objectives, and deliverables. 6.3.2 Project Execution: Experience managing project progress within time and effort budgets while ensuring team efficiency. 6.3.3 Team Leadership: Ability to motivate teams and resolve conflicts effectively. 6.3.4 Communication Skills: Strong ability to communicate project updates to stakeholders clearly. 6.3.5 Risk Management: Skilled at identifying risks and implementing mitigation strategies. 6.3.6 Technical Tools: Familiarity with tools like Jira, Trello, or MS Project for task tracking and collaboration. | 6.3.1 Plan and execute AI PoCs, coordinate cross-functional teams, track milestones and act as the interface between DGIS users and technical teams. They ensure projects are delivered on time and meet Army-defined KPIs. 6.3.2 Develop detailed project plans for each PoC. 6.3.3 Track milestones, timelines, and risks. Coordinate across AI/ML, Data, DevOps, and Full Stack teams. 6.3.4 Communicate regularly with Army users for requirement clarification. 6.3.5 Prepare status reports and dashboards for DGIS. |
| 6.4 | AI/ML Engg 6-10 yrs 4 x Persons | Bachelors or master's degree in engineering (preferably computer science) (B.E., B.Tech, MCA) | 6–10 years of experience designing AI/ML solutions for real-world applications | 6.4.1 Expertise in designing AI/machine learning models for production environments, frameworks across CV, NN, LLMs, Robotics. 6.4.2 Strong understanding of AI algorithms and optimization techniques. 6.4.3 Model Development: Experience training and finetuning ML/DL models using frameworks like TensorFlow or PyTorch. 6.4.4 Programming Skills: Proficiency in Python; familiarity with C++/CUDA is a plus for performance optimization. 6.4.5 MLOps Expertise: Knowledge of CI/CD pipelines, containerization (Docker/ Kubernetes), and model versioning tools. 6.4.6 Data Handling: Skilled at working with large datasets using databases like SQL or NoSQL systems. 6.4.7 Data wrangling: Experience working with large datasets, databases and storage formats/compression techniques | 6.4.1 Design, train, and optimize models for computer vision, NLP, predictive analytics, and reinforcement learning, tailored for Army use cases. They will support the entire model lifecycle from development to field validation. 6.4.2 Develop AI/ML models for ISR, logistics, cyber, and terrain analytics use cases. 6.4.3 Conduct model training, testing, and performance benchmarking. 6.4.4 Optimize models for low bandwidth and edge environments. 6.4.5 Collaborate with Data Engineers for feature engineering and dataset preparation. |
| 6.5 | Data Engg 6 -10 yrs 4 x Persons | Bachelor’s degree in computer science or engineering; certifications in Big Data technologies are a plus | 6–10 years of experience working as a data engineer handling complex datasets | 6.5.1 Expertise in building data pipelines for large-scale data processing systems. 6.5.2 Proficiency in database management systems and data storage optimization techniques. 6.5.3 ETL Processes: Skilled at designing Extract, Transform, Load workflows for data ingestion. 6.5.4 On Prem DB / Big Data Tools: Hands-on experience with on premises Hadoop/Spark ecosystems for big data computing tasks. 6.5.5 Database Management: Proficiency in SQL/NoSQL databases like PostgreSQL or MongoDB. 6.5.6 Programming Skills: Expertise in Python/Scala for data manipulation tasks. 6.5.7 Private cloud Integration: Knowledge of private cloud platforms like OpenStack / K8s for integrating data processing tasks | 6.5.1 Manage Army datasets, create secure data pipelines, and prepare high-quality structured/unstructured data to support AI model development. They ensure governance, compliance, and readiness of datasets for PoCs. 6.5.2 Build and maintain secure data ingestion pipelines. 6.5.3 Preprocess, clean, and catalog datasets. 6.5.4 Ensure compliance with Army data security and classification protocols. 6.5.5 Support AI/ML engineers with curated training datasets. 6.5.6 Maintain AI Lab data lake for storage, retrieval, and reusability |
| 6.6 | Full Stack Developers 6-10 yrs 2 x Persons | Bachelor’s degree in computer science or IT -related fields | 6–10 years of experience developing full -stack applications across industries. | 6.6.1 Proficiency across front-end and back-end development frameworks to build scalable web applications. 6.6.2 Front-End Development: Expertise in JavaScript frameworks like React.js or Angular.js 6.6.3 Back-End Development: Skilled at developing APIs using Node.js/Python/Django frameworks. 6.6.4 Database Management: Proficiency with relational databases like MySQL/PostgreSQL and NoSQL databases like MongoDB. 6.6.5 DevOps Integration Familiarity with CI/CD pipelines for deployment automation. 6.6.6 Version Control Tools: Experience with Git/GitHub for collaborative development workflows | 6.6.1 Develop dashboards, portals that translate AI outputs into actionable insights. They ensure seamless integration with Army systems and create user-friendly interfaces for operational use. 6.6.2 Build responsive dashboards and portals for AI outputs. 6.6.3 Integrate AI insights with Army systems. 6.6.4 Refine UI/UX based on user feedback from pilots and trials. 6.6.5 Ensure secure and scalable application architecture. |
| 6.7 | DevOps experts 6- 10 yrs 2 x Persons | Bachelor's degree in Computer Science, Information Technology, or related field. Relevant certifications such as AWS Certified DevOps Engineer, Docker Certified Associate, or Certified Kubernetes Administrato r are highly valued | 6-10 years of experience in IT roles, with at least 3-5 years specifically in DevOps practices | 6.7.1 Proven experience in implementing and managing DevOps best practices across organizations. 6.7.2 Automation Expertise: Proficiency in using automation tools like Jenkins, Ansible, Puppet etc. 6.7.3 Scripting: Strong skills in scripting languages (e.g., Python, Shell) and familiarity with programming languages. 6.7.4. Infrastructure as Code: Experience with tools like Terraform or CloudFormation for managing infrastructure (preferably OpenStack). 6.7.5. Containerization: Proficiency in Docker / Container Registries and Kubernetes for containerization and orchestration. 6.7.6. Continuous Integration/Continuous Deployment (CI/CD): Expertise in setting up and managing CI/CD pipelines. 6.7.7 Monitoring and Logging: Experience with tools like ELK Stack, Prometheus, and Grafana. 6.7.8 Version Control: Proficiency in Git and understanding of branching strategies. 6.7.9 Security Integration: Knowledge of integrating security practices into the DevOps pipeline | 6.7.1 Implement CI/CD and MLOps pipelines, manage secure deployments, and ensure AI solutions are resilient, automated, and field-ready across Army infrastructure 6.7.2 Set up automated deployment pipelines and monitoring. 6.7.3 Manage deployment infrastructure. 6.7.4 Automate model retraining and updates. 6.7.5 Conduct resilience, failover, and security testing. 6.7.6 Ensure operational reliability of AI PoCs in field conditions |
| 6.8 | Cyber Security Expert /GIS expert 6-10 yrs 1 x Person | Bachelor’s degree in Computer Science/ Information Technology/ Cyber Security or related discipline. Master Degree in Cyber Security/ Computer Science is preferred. Industry Certifications such as CISSP, CISM, CEH, OSCP or equivalent is desirable. | 6-10 years of experience in cyber security, information security or cyber defence roles. Experience in handling security for government/ defence. Critical infrastructure systems is preferred. | 6.8.1 Security Architecture & Strategy:- Expertise in designing and implementing secure IT/ AI system architecture aligned with organizational and regulatory requirements. 6.8.2 Threat Assessment & Risk Management : - Ability to identify cyber threats, conduct risk assessments, vulnerability analysis and recommend mitigation strategies. 6.8.3 Incident Response & Monitoring :- Proficient in cyber incident detection, response, forensic analysis and recovery procedures. 6.8.4 Compliance & Governance :- Strong understanding of cyber security policies, standards and compliance framework. 6.8.5 Communication & Coordination :- Effective verbal and written communication skills for reporting risks, incidents and compliance status to senior leadership and stakeholders. | 6.8.1 The Cyber security expert will be responsible for securing AI systems, applications, networks and data. 6.8.2 Develop, implement and enforce cyber security policies, standards and best practices in alignment with Army Cyber Security Guidelines. 6.8.3 Conduct periodic cyber security audits, vulnerabilities assessments and penetration testing for AI use cases. 6.8.3 Lead cyber incidents, response, investigation and remediation activities ensuring minimal operational impact. 6.8.4 Ensure secure deployments and operational of AI/ ML systems, data pipeline and centralized data lakes. |

8. 	Intellectual Property & Confidentiality.

8.1	All outputs shall be property of the client

8.2	Consultant shall comply with national security and confidentiality requirements

8.3	No data or results may be reused or published without written approval

9. 	Proposal Submission Requirements.	     Consultant proposals shall include:-

9.1	Technical approach and methodology

9.2	Detailed work plan and timelines

9.3	Team composition and CVs

9.4	Relevant past experience

9.5	Commercial proposal

9.6	Risk identification and mitigation

10.	Evaluation Matrix for Consultant Selection.

10.1	Technical Evaluation (70%)

| Parameter | Weight (%) | Evaluation Criteria |
| --- | --- | --- |
| Understanding of Army AI Context | 10 | Clarity of problem understanding, military relevance |
| Benchmarking Framework Design | 20 | Completeness, rigor, standards alignment |
| Dataset & Testing Methodology | 10 | Quality of dataset strategy and governance |
| Bias, Truthfulness & Safety Approach | 10 | Depth of ethical and safety testing |
| International Benchmarking | 10 | Quality of comparative analysis |
| Team Expertise & Credentials | 10 | Skills, experience, domain strength |

Total Technical Score: 70

10.2	 Risk & Compliance Evaluation (10%)

| Parameter | Weight (%) | Evaluation Criteria |
| --- | --- | --- |
| Risk Identification Strategy | 5 | Awareness of technical & operational risks |
| Risk Mitigation Strategy | 5 | Adherence to defense requirements |

Total Risk Score: 10

10.3	Commercial Evaluation (20%)

| Parameter | Weight (%) | Evaluation Criteria |
| --- | --- | --- |
| Cost Reasonableness | 10 | Value for money |
| Cost Breakdown Clarity | 10 | Transparency |

Total Commercial Score: 20